# Automatic Form-Filling Tool

## Project Architecture, Plan & Work Division

# 1. Project Goal

Build a tool where a user uploads documents (certificates, IDs, resume, etc.), the system extracts and stores structured information about them, and then automatically fills out web or PDF forms — including multi-page forms — within seconds. Fields the system cannot confidently answer are inferred from existing data where possible; only fields with no derivable answer are flagged for the user to fill manually.

# 2. System Architecture (3 Stages)

## Stage 1: Ingestion & Extraction

- Input: PDFs, images, resumes, IDs, certificates (scanned or digital)

- OCR for scans (Tesseract / AWS Textract / Google Document AI); direct parsing for PDFs/docx

- LLM or fine-tuned NER model extracts structured fields: name, DOB, address, phone, education, employment history, ID numbers, etc.

- Stored as a structured user profile schema (typed JSON), not raw text

- Each field keeps source provenance (which document it came from) for trust scoring and transparency

## Stage 2: Knowledge Base / Profile Store

- Vector DB for semantic matching of field labels + structured DB (Postgres) for actual values

- Each schema field has an embedding of its canonical name plus common aliases (e.g. 'DOB' = 'Date of Birth' = 'Born on')

## Stage 3: Form-Filling Engine

- Given a form (URL or uploaded PDF), parse the DOM / AcroForm fields to get labels, types, structure

- Embed each field label, run semantic similarity search against the profile schema for the best match

- Auto-fill high-confidence matches

- For medium-confidence / missing fields: attempt inference from existing verified data first (e.g. derive 'age' from stored DOB)

- Only flag fields for the user when no reliable value can be derived — flags are batched into one consolidated review step, not scattered pop-ups, even across multi-page forms

Important guardrail: for factual/identity fields (ID numbers, DOB, addresses) the system should never invent a plausible-sounding value — it should only fill values that are grounded in an uploaded document or derived with certainty. Anything else gets flagged to the user.

# 3. Suggested Tech Stack

- Browser automation: Playwright (handles multi-page, JS-heavy forms)

- Delivery: Chrome extension (auto-detects forms on any page the user visits)

- Backend: FastAPI + PostgreSQL + pgvector (or Pinecone/Weaviate) for embeddings

- LLM: small model for cheap field-matching, escalate ambiguous cases to a stronger model

- PDF form filling: PyMuPDF or pdf-lib for AcroForm fields

# 4. Deep Learning Components (What Actually Needs Training)

Most of the system can use pretrained/off-the-shelf models. Three components are realistic, scoped, trainable DL pieces for the project:

- Field-label classifier/matcher — maps messy form labels to canonical schema fields (fine-tune a sentence-embedding model via contrastive learning)

- Document NER model — extracts structured entities from resumes/certificates/IDs (fine-tune DistilBERT/LayoutLM)

- Form field type classifier — detects text/date/dropdown/checkbox from HTML/PDF structure

# 5. Datasets

## Document NER

- Kaggle: 'Resume Dataset' / 'Resume Entities for NER'

- HuggingFace: resume-ner, conll2003 (base), or synthetic data

- FUNSD, CORD, SROIE — form/receipt understanding datasets

## Form Field Label Matching

- No strong public dataset — build a small one: scrape common fields from Google Forms/govt forms, label with canonical names (a few hundred pairs is enough for fine-tuning sentence-transformers)

## ID/Certificate OCR

- Synthetic ID datasets only — do not use real scraped IDs (privacy risk)

# 6. Where to Train

- Google Colab (free/Pro) — sufficient for fine-tuning small models (DistilBERT-sized NER, sentence-transformers)

- Kaggle Notebooks — free 30 hrs/week GPU

- HuggingFace Spaces/AutoTrain — no-infra fine-tuning path

- College GPU cluster/lab if available for larger jobs

- Fine-tune pretrained models rather than training from scratch — LayoutLM is ideal for form/document field extraction

# 7. Team Collaboration Setup

- Code: GitHub, one repo, feature branches, PR review before merging to main

- Experiment tracking: Weights & Biases (free for students) — shared dashboard for training runs/metrics

- Dataset & model versioning: DVC, or a shared Drive/HuggingFace Hub repo

- Notebooks: Colab, shared via GitHub or a shared Drive folder

# 8. Work Division (4 Parts)

| Part | Focus | Key Skills Needed |
| --- | --- | --- |
| 1. Document Ingestion & NER | OCR pipeline, extraction of structured fields from resumes/IDs/certificates | Python, OCR (Tesseract/Textract), spaCy/HF NER, LayoutLM fine-tuning |
| 2. Field-Matching Model | Map messy form labels to canonical profile schema via embeddings | sentence-transformers, contrastive fine-tuning, vector DB (pgvector/Pinecone) |
| 3. Form Automation / Extension | Detect form fields on web pages/PDFs and auto-fill them, multi-page flow | Playwright, Chrome extension APIs, PyMuPDF/pdf-lib for PDF forms |
| 4. Backend, DB & Integration | Profile storage, API layer, confidence-threshold logic, flagging/review UI | FastAPI, PostgreSQL, system integration, frontend for review screen |